# SPECIAL CONDITIONS FOR EUROPEAN UNION EXTERNAL ACTIONS

# Contents

These conditions amplify and supplement the general conditions governing the contract. Unless the special conditions provide otherwise, those general conditions remain fully applicable. The numbering of the articles of the special conditions is not consecutive but follows the numbering of the articles of the general conditions. Exceptionally, and with the approval of the competent European Commission departments, other clauses can be indicated to cover particular situations.

# The subject of the contract shall be:

The subject of the contract shall be the supply, delivery, unloading, installation, commissioning, operational testing, operator and maintenance training, warranty service and technical support during the warranty period, including all documentation, manuals and ancillary equipment required under Annex II – Technical Specifications.

of the following supplies:

One (1) Hydraulic Crawler Excavator with Hydraulic Breaker for Re-use and Management of Construction and Demolition Waste in 1 lot

# Order of precedence of contract documents

The following documents shall be deemed to form and be read and construed as part of this contract, in the following order of precedence:

- the main conditions;

- the special conditions;

- the general conditions (Annex I);

- the technical specifications (Annex II including clarifications before the deadline for submission of tenders);

- the technical offer (Annex III including clarifications from the tenderer provided during tender evaluation);

- the budget breakdown (Annex IV);

- specified forms and other relevant documents (Annex V);

The various documents making up the contract shall be deemed to be mutually explanatory; in cases of ambiguity or divergence, they shall prevail in the order in which they appear above. Addenda shall have the order of precedence of the document they are amending.

Article 1A – Definitions

For the purposes of this Contract, the following definitions shall apply:

(a) “Place of Acceptance” means the final delivery and operating site designated by the Contracting Authority where delivery inspection, commissioning, operational testing, training and Provisional Acceptance are carried out.

(b) “Delivery Inspection” means the inspection carried out following delivery to verify the identity, quantity, completeness, visible condition and conformity of the equipment, attachments, accessories and documentation with the Contract.

(c) “Commissioning” means the preparation, assembly, connection, adjustment and checking of the excavator and hydraulic breaker to confirm that the equipment is complete, properly configured, safe and ready for operation.

(d) “Operational Test” means the practical demonstration of the excavator and hydraulic breaker under operating conditions to verify their functionality and compliance with Annex II – Technical Specifications.

(e) “Training Attendance Record” means the record confirming completion of operator and maintenance training and identifying the participants, trainer, duration and subjects covered.

(f) “Provisional Acceptance” means formal acceptance evidenced by the Certificate of Provisional Acceptance issued in accordance with Article 31.

(g) “Final Acceptance” means formal confirmation that all obligations required for final acceptance have been completed, evidenced by the Certificate of Final Acceptance issued in accordance with Article 34.

(h) “Acceptance Commission” means the body appointed by the Contracting Authority to witness and verify delivery inspection, commissioning, operational testing, training and acceptance activities.

Article 2	Language of the contract

2.1	The language used shall be English.

Article 4	Communications

4.1	Communication details

4.5 & 4.6	Mail or email communication

If communications through the Portal have not been activated or a certain type of communication is not yet supported by the Portal, communications will be sent via email, or, exceptionally, on paper, via mail services, to the following addresses, until communications via the Portal are activated.

For the purpose of this contract, mail or email communications must be sent to the following addresses:

Contracting authority:

Full name: City of Skopje

Full official address: Boulevard Ilinden 82, 1000 Skopje, North Macedonia

Email:  reconstruct@skopje.gov.mk

Contractor (or leader in the case of a joint tender):

Full name

Function

Company name

Full official address

Email: complete

Article 6	Subcontracting

6.3	n/a

Article 7	Supply of documents

The Contractor shall supply, at no additional cost to the Contracting Authority, all documents, manuals, drawings and certificates necessary for the delivery, installation, inspection and commissioning, operation, maintenance and safe use of the equipment.

As a minimum, the Contractor shall provide:

(a) Operator's Manual and User Instructions;

(b) Maintenance and Service Manual;

(c) Spare Parts Catalogue, including part numbers and exploded diagrams;

(d) Electrical diagrams, hydraulic schematics and control system drawings;

(e) Technical brochures, manufacturer's data sheets and product documentation;

(f) CE Declaration of Conformity and all applicable certificates of compliance;

(g) Commissioning procedures, inspection checklists and operational testing procedures;

(h) Proposed commissioning and operational testing methodology, acceptance procedures and supporting documentation necessary for execution of the operational test in accordance with the Contract;

(i) Warranty certificates and contact details for warranty support, technical assistance and after-sales service;

(j) Training materials for operators and maintenance personnel;

(k) Recommended preventive maintenance schedule, lubrication schedule and consumables list;

(l) Recommended spare parts list, including indicative replacement intervals and service recommendations.

All documents shall be supplied in English and in Macedonian language. The Contractor shall provide one (1) original hard copy and one (1) electronic copy in searchable PDF format and, where applicable, editable formats.

The Contracting Authority shall review the documents for completeness and compliance with the Contract and may request corrections, clarifications or additional information where necessary. The Contractor shall provide the requested revisions within five (5) working days of receipt of the Contracting Authority's request.

The approval of documents by the Contracting Authority shall not relieve the Contractor of any of its obligations under the Contract, nor shall it constitute acceptance of the equipment or waiver of any contractual rights of the Contracting Authority.

Submission of the documents specified in this Article shall constitute a condition for Provisional Acceptance of the equipment.

Article 8	Assistance with local regulations

The Contracting Authority shall, where appropriate and upon reasonable request by the Contractor, provide reasonable assistance in facilitating contacts with the competent national authorities in relation to permits, licences, customs procedures and other administrative formalities necessary for the implementation of the Contract.

Notwithstanding the above, the prime and ultimate responsibility for obtaining all permits, licences, authorisations, approvals, customs clearances and other administrative requirements necessary for the execution of the Contract shall rest solely with the Contractor and shall be at the Contractor's own risk and expense.

Given that the supplies are to be delivered on a DDP (Delivered Duty Paid – Incoterms® 2020) basis, the Contractor shall be fully responsible for all import and export formalities, customs procedures and any other requirements necessary to deliver the equipment to the place of acceptance in accordance with the Contract.

The foregoing shall be without prejudice to any tax or customs exemptions applicable to the Contract under the Financing Agreement and the applicable legislation of the Republic of North Macedonia.

The Contractor shall comply with all applicable laws and regulations of the Republic of North Macedonia, including customs, import and export regulations, as amended from time to time, and shall keep the Contracting Authority informed of the status of all permits and licences relevant to the implementation of the Contract.

The Contractor shall promptly inform the Contracting Authority of any circumstances that may affect the timely obtaining of permits, licences, authorisations or customs clearances and may impact the implementation of the Contract.

If the Contractor is late in applying for, or fails to obtain, any permit, licence, authorisation or customs clearance required for the execution of the Contract, the Contractor shall not be entitled to any extension of the Period of Implementation, additional payment or any other compensation arising therefrom.

Any costs arising from delays in customs clearance, import procedures, storage, demurrage, handling or similar administrative matters shall be borne exclusively by the Contractor.

Article 9	General obligations

9.9	The Contractor shall comply with the Communication and Visibility Requirements for EU-funded external actions, as laid down and published by the European Commission.

The Contracting Authority shall be responsible for all communication and visibility activities related to the Contract and the RE-CONSTRUCT Project, including the placement of any permanent or temporary visibility stickers, plaques, signs or other communication materials on the supplied equipment.

The Contractor shall cooperate with the Contracting Authority and provide reasonable assistance for communication, visibility and reporting purposes, including:

(a) allowing access to the equipment for visibility activities;

(b) providing, upon request, photographs of delivery, commissioning, operational testing and training activities;

(c) providing factual information reasonably required by the Contracting Authority for reporting and visibility purposes.

The Contractor shall not issue any press release, public statement or communication material relating to the Contract without the prior written approval of the Contracting Authority.

Compliance with the obligations set out in this Article shall be deemed included in the Contract Price and shall not entitle the Contractor to any additional payment.

Article 10	Origin

## 10.1 All goods purchased under the Contract shall comply with the rules of origin applicable to the IPA II programme, in accordance with Regulation (EU) No 236/2014, Regulation (EU) No 231/2014 and Annex A2a to the Practical Guide. For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured. The origin of the goods must be determined according to the EU Customs Code or to the relevant international agreement applicable.

## A certificate of origin for the goods must be provided by the contractor at the latest when it requests provisional acceptance of the goods. Failure to comply with this condition may result in the termination of the contract and/or suspension of payment.

Article 11	Performance guarantee

11.1	The amount of the performance guarantee shall be 10% of the total contract price, including any amounts stipulated in addenda to the contract.

11.2  The Performance Guarantee shall remain valid throughout the Period of Implementation and until all contractual obligations required under the Contract have been fulfilled. It shall be released by the Contracting Authority following Final Acceptance and fulfilment of all contractual obligations in accordance with these Special Conditions.

Article 12	Liabilities and insurance

12.1(a)	The Contractor shall be fully liable for any loss of, or damage to, the supplies, equipment, components and ancillary materials until Provisional Acceptance has been granted in accordance with the Contract.

The Contractor shall bear all costs of repair, replacement, transportation, reinstallation, recommissioning and retesting of any damaged or lost supplies.

For the avoidance of doubt, successful delivery, unloading, installation or commissioning shall not transfer the risk of loss or damage to the Contracting Authority. The transfer of risk shall occur only upon signature of the Provisional Acceptance Certificate following successful completion of commissioning and the operational testing.

12.1(b)	The Contractor shall be liable for any damage caused to the property of the Contracting Authority, its personnel, third parties or the environment arising out of or in connection with the execution of the Contract, including delivery, unloading, installation, commissioning, testing and operational testing activities.

The Contractor shall be responsible for all costs of remediation, clean-up and restoration arising from any environmental damage caused by its personnel, subcontractors, equipment or activities during the execution of the Contract.

12.2(a), paragraph 1	By derogation from Article 12.2(a), paragraph 1, of the General Conditions, the Contractor shall ensure that itself, its personnel, its subcontractors and any person for whom the Contractor is responsible are adequately insured with insurance companies recognised on the international insurance market prior to commencement of the implementation of the Contract and throughout the entire Period of Implementation and warranty obligations where applicable.

12.2(a), paragraph 2	By derogation from Article 12.2(a), paragraph 2, of the general conditions it is no later than fifteen (15) calendar days following contract signature and in any event prior to the commencement of delivery of the supplies that the contractor shall provide the contracting authority with all cover notes and/or insurance certificates showing that the contractor's obligations relating to insurance are fully respected.

12.2(b), paragraph 2	Given that the supplies are delivered on a DDP (Delivered Duty Paid – Incoterms® 2020) basis, the Contractor shall maintain adequate transport and cargo insurance covering the full replacement value of the equipment and all ancillary components from the point of dispatch until Provisional Acceptance.

The insurance shall include, as a minimum, coverage for:

(a) loading and unloading operations;

(b) international and domestic transport;

(c) intermediate storage and handling;

(d) theft, vandalism and malicious damage;

(e) accidental damage and total loss;

(f) wetting, contamination and weather-related damage;

(g) damage during installation, commissioning and testing activities;

(h) third-party liability arising from delivery, unloading, installation and commissioning activities;

(i) erection, installation and commissioning all-risks insurance, including accidental damage occurring during assembly and operational testing activities.

Any loss of or damage to the equipment occurring prior to Provisional Acceptance shall be remedied by the Contractor at its own cost and without any extension of the Period of Implementation, unless otherwise agreed by the Contracting Authority in writing.

Article 13	Programme of implementation of the tasks

13.2	The Contractor shall submit to the Contracting Authority, within fifteen (15) calendar days from the commencement date of the implementation period communicated by Administrative Order, an accurate and detailed Programme of Implementation as stipulated in Article 13.1 of the General Conditions.

The Programme of Implementation shall indicate, as a minimum, the planned dates for:

(a) completion of manufacture and factory preparation;

(b) shipment and transport;

(c) customs clearance, where applicable;

(d) arrival in the Republic of North Macedonia;

(e) arrival at the place of acceptance;

(f) unloading and installation;

(g) inspection and commissioning;

(h) Operational Test;

(i) operator and maintenance training;

(j) submission of all contractual documentation, including manuals, certificates and certificate of origin;

(k) Provisional Acceptance.

The Programme of Implementation shall clearly identify the tasks and sub-tasks for each phase of the Contract, the interdependencies between activities, key milestones and the resources, personnel and equipment that will be provided by the Contractor for their implementation.

The Programme of Implementation shall reflect all requirements of Annex II – Technical Specifications and shall be accompanied by a duly completed Annex VI – Work Plan.

The Contracting Authority shall make comments and/or objections concerning the Programme of Implementation within fourteen (14) calendar days of its submission. Such comments and/or objections shall be deemed accepted by the Contractor unless the Contractor submits written observations, including by electronic means capable of producing a written record, within seven (7) calendar days of their receipt.

The absence of comments and/or objections from the Contracting Authority within the fourteen (14) calendar days referred to above shall be deemed to constitute approval of the Programme of Implementation.

The Contractor shall promptly update the Programme of Implementation whenever circumstances arise that may affect the timely execution of the Contract and shall submit the revised Programme to the Contracting Authority for approval.

Where the supplied equipment is intended for use on public roads and is subject to homologation requirements under the applicable legislation of the Republic of North Macedonia, the Contractor shall provide a Certificate of Conformity and all technical documentation necessary for registration and homologation of the equipment, including, where applicable, axle load calculations, dimensions, technical specifications and quality assurance documentation.

Where the supplied equipment is not subject to homologation requirements, the Contractor shall provide all applicable manufacturer's certificates, declarations of conformity, technical documentation and quality assurance documentation required under Annex II – Technical Specifications and for Provisional Acceptance of the equipment.

Article 14	Contractor’s drawings

14.1	The Contractor shall submit to the Contracting Authority all drawings, manuals, certificates and technical documentation necessary for the delivery, installation, commissioning, operation, maintenance and safe use of the equipment.

As a minimum, the Contractor shall provide:

(a) general arrangement drawings of the supplied equipment;

(b) layout drawings showing the dimensions and operational clearances required for installation and operation;

(c) electrical diagrams, wiring diagrams and control system drawings;

(d) hydraulic and pneumatic schematics, where applicable;

(e) technical data sheets and manufacturer's specifications;

(f) spare parts catalogues, including part numbers and exploded drawings;

(g) operation and maintenance manuals;

(h) preventive maintenance schedules and lubrication charts;

(i) inspection and commissioning procedures;

(j) Operational testing procedures and manufacturer's testing recommendations;

(k) certificates of conformity, declarations of conformity and all certificates required under the Contract and Annex II – Technical Specifications;

(l) training materials for operators and maintenance personnel.

All documentation shall be supplied in English and in Macedonian language, unless otherwise agreed by the Contracting Authority.

The Contractor shall provide one (1) original hard copy and one (1) electronic copy in searchable PDF format and, where applicable, editable electronic formats.

The Contracting Authority may review the submitted drawings and documentation and request corrections, clarifications or additional information where necessary for the implementation of the Contract. Such review shall not relieve the Contractor of any contractual obligations or responsibilities.

The Contractor shall provide any requested revisions or additional documentation within five (5) working days of receipt of the Contracting Authority's request.

The submission of all drawings, manuals, certificates and technical documentation required under this Article and Annex II – Technical Specifications shall constitute a condition for Provisional Acceptance of the equipment.

Article 15	Sufficiency of tender prices

The price of the supplies shall be that shown on the financial offer (specimen in Annex IV).

15.1 By submitting its tender, the Contractor shall be deemed to have satisfied itself as to the correctness and sufficiency of its tender price.

The Contract Price shall be deemed to include all costs, expenses, risks and obligations necessary for the complete and proper execution of the Contract in accordance with the Main Conditions, Special Conditions, General Conditions, Annex II – Technical Specifications and the Contractor's Technical Offer.

Without limitation, the Contract Price shall be deemed to include:

(a) manufacture, supply and factory preparation of the equipment;

(b) packing, loading, transport, insurance and delivery on a DDP (Delivered Duty Paid – Incoterms® 2020) basis;

(c) export and import formalities, customs procedures, permits, licences and all related administrative requirements;

(d) unloading, installation and commissioning of the equipment;

(e) operational testing and all retesting required to demonstrate compliance with the Contract;

(f) operator and maintenance training;

(g) provision of all drawings, manuals, certificates, technical documentation and certificates of origin required under the Contract;

(h) warranty service and technical support obligations during the warranty period;

(i) all labour, personnel, equipment, tools, consumables, travel, accommodation, subsistence and other resources required for implementation of the Contract;

(j) all taxes, duties, fees, charges and expenses, except for any tax exemptions expressly applicable under the Financing Agreement and the applicable legislation of the Republic of North Macedonia.

The Contractor shall not be entitled to any additional payment, price adjustment or compensation arising from any omission, miscalculation, misunderstanding, failure to inspect the contractual requirements, underestimation of costs or difficulties encountered in the execution of the Contract.

The itemised indicative price lists for spare parts, consumables and after-sales services submitted with the tender are provided for information purposes only and shall not form part of the Contract Price or the financial evaluation of tenders.

Article 16	Tax and customs arrangements

16.1 The supplies shall be delivered on a DDP (Delivered Duty Paid – Incoterms® 2020) basis to the place of acceptance specified in the Contract.

The Contractor shall be responsible for all taxes, duties, customs formalities, import and export clearances, permits, licences, fees and other charges necessary for the execution of the Contract, except for any tax or customs exemptions expressly applicable under the Financing Agreement and the applicable legislation of the Republic of North Macedonia.

The Contractor shall take all necessary measures to ensure the proper application of any tax or customs exemptions communicated by the Contracting Authority and shall provide all documentation reasonably required for the implementation of such exemptions.

No additional payment or compensation shall be due to the Contractor in respect of taxes, duties, customs procedures or other charges that have not been expressly identified as exempt under the applicable legal framework.

Article 17	Patents and licences

17.1	No derogation from Article 17 of the General Conditions shall apply.

For the avoidance of doubt, the Contractor warrants that all licences, patents, software rights, intellectual property rights and other proprietary rights necessary for the operation, maintenance and intended use of the supplied equipment have been duly obtained and are included in the Contract Price.

The Contractor shall indemnify and hold harmless the Contracting Authority against any claims, actions, proceedings, damages, costs or expenses arising from any alleged infringement of patents, licences, trademarks, copyrights, software rights or other intellectual property rights related to the supplies provided under the Contract.

Any software licences required for the operation, monitoring, diagnostics or maintenance of the equipment shall be supplied to the Contracting Authority on a perpetual, non-exclusive and royalty-free basis unless otherwise expressly provided in the Technical Specifications.

Article 18	Delivery order

18.2	The Contracting Authority shall inform the Contractor by Administrative Order of the date on which the implementation of the Contract shall commence.

The Administrative Order shall not be issued until the Contractor has fulfilled all contractual conditions precedent to commencement of implementation, including the submission of the Performance Guarantee and the insurance certificates required under the Contract.

The Period of Implementation of the Contract shall begin on the date specified in the Administrative Order.

No delivery, installation, commissioning, operational testing activities or other contractual obligations requiring commencement of implementation shall be considered to have started prior to the date specified in the Administrative Order, unless otherwise expressly agreed in writing by the Contracting Authority.

Article 19	Period of implementation of the tasks

19.1	The Contractor shall complete delivery, unloading, installation, commissioning, operational testing, operator and maintenance training and submission of all documentation required for Provisional Acceptance within one hundred (100) calendar days from the date specified in the Administrative Order.

No extension of the implementation period shall be granted except in accordance with the provisions of the General Conditions and the Special Conditions of the Contract.

Article 24	Quality of supplies

24.2	A Delivery Inspection shall be carried out upon delivery of the equipment to verify that the supplies delivered correspond to the requirements of the Contract and Annex II – Technical Specifications.

The Delivery Inspection shall include, as a minimum:

(a) verification of the identity and quantity of the supplied equipment and components;

(b) verification of the completeness of the delivery, including ancillary equipment and accessories;

(c) visual inspection for damage, defects or missing parts;

(d) verification of the availability of certificates, manuals, drawings and technical documentation required under the Contract;

(e) verification that the equipment corresponds to the specifications, configuration and performance characteristics offered by the Contractor.

The Delivery Inspection shall be documented by means of a Delivery Inspection Record signed by the Parties.

The successful completion of the Delivery Inspection shall not constitute Provisional Acceptance, shall not transfer the risk of loss or damage to the Contracting Authority and shall not release the Contractor from any obligations relating to installation, commissioning, operational testing, training, submission of documentation or warranty obligations.

The Delivery Inspection Record shall not give rise to any payment entitlement and shall not prejudice the right of the Contracting Authority to refuse Provisional Acceptance in the event of non-compliance with the Contract or Annex II – Technical Specifications.

Article 25	Inspection and testing

25.2	The Contracting Authority and its authorised representatives shall have the right to inspect and test the supplies during delivery, commissioning and prior to Provisional Acceptance in order to verify compliance with the Contract and Annex II – Technical Specifications.

Inspections and tests may be carried out upon delivery at the place of acceptance.

The inspection and testing process shall comprise:

- Delivery Inspection

Following delivery, the Parties shall carry out a Delivery Inspection to verify:

- the make, model and serial number of the excavator;

- the identity and serial number of the hydraulic breaker, where applicable;

- delivery of the bucket, hydraulic breaker, tool set, accessories and safety equipment;

- completeness of the supplied documentation;

- absence of visible transport damage;

- conformity of the delivered configuration with the Contractor’s Technical Offer and Annex II.

The results shall be recorded in the Delivery Inspection Record.

- Commissioning

The Contractor shall commission the equipment and verify, as a minimum:

- correct assembly and configuration;

- levels of fuel, engine oil, hydraulic oil and coolant;

- operation of the battery and electrical system;

- installation and hydraulic connection of the breaker;

- absence of fuel, oil or hydraulic leaks;

- operation of displays, warning lights, horn, reversing alarm and rotating beacon;

- operation of all safety devices;

- readiness of the equipment for operational testing.

The results shall be recorded in the Commissioning Record.

- Operational Test

Following successful commissioning, the Contractor shall demonstrate the equipment under practical operating conditions.

The Operational Test shall verify, as applicable:

- engine starting, idling and operating response;

- forward and reverse travel;

- steering and turning;

- boom, arm, bucket and slew operation;

- digging, lifting, loading and dumping;

- raising and lowering of the dozer blade;

- operation of the hydraulic breaker;

- operation of displays, alarms and safety devices;

- absence of abnormal noise, vibration, overheating or leakage;

- compliance with the relevant requirements of Annex II.

The results shall be recorded in the Operational Test Record.

- Failure and retesting

Where any inspection or test demonstrates non-compliance, the Contracting Authority may require repair, replacement, adjustment or repetition of the relevant inspection or test.

All costs associated with corrective measures and retesting shall be borne by the Contractor.

Completion of the Delivery Inspection, Commissioning or Operational Test shall not by itself constitute Provisional Acceptance. Provisional Acceptance shall occur only upon issuance of the Certificate of Provisional Acceptance under Article 31.

Article 26	General principles

26.1 Payments shall be made in EUR

Pre-financing is not applicable to this contract

Payments shall be authorised and made by City of Skopje
Sector for Finance
Ilinden Boulevard No. 82
1000 Skopje
Republic of North Macedonia.

The issue of the first payment shall not affect the validity of the Performance Guarantee, which shall remain in force until released in accordance with Article 11 of these Special Conditions.

26.3 The first payment of ninety per cent (90%) of the Contract Price shall be made within ninety (90) days following receipt by the Contracting Authority of:

- invoice;

- Certificate of Provisional Acceptance;

- certificate of origin, where applicable;

- Delivery Inspection Record;

- Commissioning Record;

- Operational Test Record;

- Training Attendance Record;

- evidence that all documentation required before Provisional Acceptance was submitted.

The first payment of ninety per cent (90%) of the Contract Price shall become due only upon issuance of the Certificate of Provisional Acceptance in accordance with Article 31 of the Special Conditions.

The final payment of ten per cent (10%) of the Contract Price shall be made within ninety (90) days following receipt by the Contracting Authority of:

- invoice;

- Certificate of Final Acceptance;

- confirmation that all outstanding deficiencies and contractual obligations have been completed.

For the purposes of Article 28 of the General Conditions, the payment periods referred to above shall apply separately to each payment.

26.5	In order to obtain payments, the Contractor shall submit to the authority referred to in paragraph 26.1 above:

(a) For the first payment of ninety per cent (90%) of the Contract Price:

(i) the invoice;

(ii) the Certificate of Provisional Acceptance issued in accordance with Article 31 of the Special Conditions;

(iii) the certificate of origin for the supplies delivered;

(iv) Delivery Inspection Record;

(v) Commissioning Record;

(vi) Operational Test Record;

(vii) Training Attendance Record.

(viii) evidence of completion of delivery, unloading, installation, commissioning, operational testing, submission of all documentation required up to the date of Provisional Acceptance and completion of operator and maintenance training.

(b) For the final payment of ten per cent (10%) of the Contract Price:

(i) the invoice;

(ii) evidence of submission of all contractual documentation, manuals, certificates and other documents required under the Contract;

(iii) confirmation that all deficiencies, defects and outstanding items identified during Provisional Acceptance have been fully remedied to the satisfaction of the Contracting Authority, confirmed by the Contracting Authority on the basis of the Contractor's completion of the outstanding obligations.;

(iv) any other documents expressly required under the Contract for release of the final payment.

The final payment of ten per cent (10%) of the Contract Price shall be made following confirmation by the Contracting Authority that all deficiencies identified during Provisional Acceptance have been remedied and all outstanding contractual obligations required for release of the final payment have been fulfilled. The final payment shall not be conditional upon the expiry of the warranty period.

26.9 	No price revision shall apply under this Contract. The Contract Price shall be fixed and not subject to adjustment.

26.10 Any payment may be offset against outstanding debts of any consortium member.

Article 28	Delayed payments

28.2	By derogation from Article 28.2 of the general conditions, once the deadline laid down in Article 26.3 has expired, the contractor shall, upon demand, be entitled to late-payment interest at the rate and for the period mentioned in the general conditions. The demand must be submitted within two months of receiving late payment.

Article 29	Delivery

29.1 	The Incoterm applicable shall be DDP

29.3	The Contractor shall ensure that all supplies are suitably packed, protected, secured and marked to prevent loss, damage, deterioration, corrosion or contamination during loading, transport, storage, unloading and installation.

All exposed components, electrical systems, hydraulic connections and sensitive equipment shall be adequately protected against moisture, dust, vibration, impact, corrosion and adverse weather conditions.

Packaging shall be suitable for international transport and, where applicable, intermediate storage and handling operations.

The Contractor shall be responsible for all damage resulting from inadequate or defective packaging.

The packaging shall become the property of the recipient subject to environmental considerations.

29.4	The place of acceptance of the supplies shall be

Public Enterprise Drisla, Skopje, Republic of North Macedonia,

or another final installation site within the administrative territory of the City of Skopje designated by the Contracting Authority in the Delivery Order.

For the purposes of this Contract, the place of acceptance shall be the location where delivery, unloading, installation, commissioning, delivery inspection, operational test and Provisional Acceptance are carried out.

29.5	Each delivery shall be accompanied, as a minimum, by the following documents:

(a) Delivery Note;

(b) Packing List;

(c) Commercial Invoice;

(d) Certificate of Origin;

(e) Certificate of Conformity and/or Declaration of Conformity, where applicable;

(f) CE Declaration of Conformity, where applicable;

(g) Operation and Maintenance Manuals;

(h) Spare Parts Catalogue;

(i) Warranty Certificate;

(j) Transport documents, including CMR, Bill of Lading or equivalent documents, where applicable;

(k) Any other documents required under Annex II – Technical Specifications.

29.6 All packages, crates and transport units shall be clearly marked in English and Macedonian language and shall include, as a minimum:

(a) Contract reference number;

(b) Name of the Contracting Authority;

(c) Name of the Contractor;

(d) Description of contents;

(e) Package number and total number of packages;

(f) Gross and net weight;

(g) Handling instructions;

(h) Centre of gravity markings and lifting points, where applicable;

(i) Safety warnings and storage requirements, where applicable.

29.7 The absence of any document or marking required under this Article may constitute grounds for refusal of Delivery Inspection or Provisional Acceptance until the deficiency has been remedied by the Contractor.

Article 31	Provisional acceptance

31.1 The Certificate of Provisional Acceptance shall be issued using the applicable template in Annex C11.

31.2 The Contractor may apply in writing for Provisional Acceptance after completing all contractual obligations required up to the date of Provisional Acceptance.

31.3 Provisional Acceptance may be granted only when the following conditions have been fulfilled to the satisfaction of the Contracting Authority:

a. delivery of the excavator, hydraulic breaker, bucket, accessories and ancillary equipment to the Place of Acceptance;

b. successful completion of the Delivery Inspection, evidenced by the signed Delivery Inspection Record;

c. successful completion of Commissioning, evidenced by the signed Commissioning Record;

d. successful completion of the Operational Test, evidenced by the signed Operational Test;

e. completion of operator and maintenance training, evidenced by the signed Training Attendance Record;

f. submission of all documentation required under Article 7 and Annex II, including manuals, certificates, warranty documentation and spare-parts information;

g. submission of the certificate of origin, where applicable;

h. correction of any deficiency that affects safety, normal operation, contractual functionality or compliance with Annex II.

31.4 The Contracting Authority shall appoint an Acceptance Commission and may use external technical experts to witness and verify the acceptance activities.

31.5 Where the Contracting Authority identifies a deficiency that prevents safe operation, normal functionality or compliance with the Contract, it may refuse Provisional Acceptance until the deficiency has been remedied.

31.6 The Contracting Authority may require repetition of the Operational Test following any repair, replacement or adjustment carried out by the Contractor before Provisional Acceptance.

31.7 Minor deficiencies that do not affect safety, normal operation or compliance with the minimum technical requirements may be recorded in a Deficiency List. The Contracting Authority may issue Provisional Acceptance subject to correction of such minor deficiencies within a period stated in the Certificate of Provisional Acceptance.

31.8 The Contractor shall bear all costs of correcting deficiencies and repeating inspections or tests.

31.9 Provisional Acceptance shall take effect only on the date of signature of the Certificate of Provisional Acceptance by the Contracting Authority.

Article 32	Warranty obligations

32.6	By way of commercial warranty and without prejudice to the provisions of the General Conditions, the Contractor warrants that the supplied equipment, including all components, systems, accessories and ancillary equipment, shall be free from defects in design, materials and workmanship and shall conform to the requirements of the Contract and Annex II – Technical Specifications.

During the warranty period, the Contractor shall, at its own cost and without undue delay:

(a) repair or replace any defective equipment, component, spare part or accessory;

(b) provide all labour, tools, equipment, transport, travel and accommodation necessary for warranty interventions;

(c) provide all replacement parts, consumables and materials required for the correction of defects resulting from design, manufacturing or installation deficiencies;

(d) correct any software, control system or configuration defects and provide software or firmware updates necessary to restore the proper functioning of the equipment, where applicable;

(e) provide technical support and troubleshooting assistance.

The Contractor shall acknowledge any warranty notification within forty-eight (48) hours of receipt.

Where the defect cannot be resolved remotely, the Contractor shall mobilise appropriately qualified service personnel and commence on-site intervention within five (5) working days following notification by the Contracting Authority.

All repairs and replacements carried out under warranty shall be performed without additional cost to the Contracting Authority.

The Performance Guarantee shall be released in accordance with Article 11 of these Special Conditions following fulfilment of all contractual obligations.

Any component repaired or replaced under warranty shall be covered by the warranty for the remainder of the original warranty period or for six (6) months from the date of repair or replacement, whichever period is longer.

The Contractor shall ensure the availability of spare parts and technical support services for a minimum period of five (5) years following the date of Provisional Acceptance.

The warranty period shall be suspended for any period during which the equipment is unavailable for operation due to defects covered by the warranty and shall be extended by a period equal to the duration of such unavailability.

32.7	The warranty must remain valid for twelve (12) months after the date of Provisional Acceptance or until the equipment has accumulated one thousand five hundred (1,500) operating hours, whichever occurs later.

Article 33	After-sales service

33.1	Without prejudice to the warranty obligations set out in Article 32, the Contractor shall ensure the availability of after-sales services and technical support for a minimum period of five (5) years following the date of Provisional Acceptance.

The after-sales service shall include, as a minimum:

(a) availability of appropriately qualified service personnel;

(b) availability of technical advice and troubleshooting assistance;

(c) availability of spare parts and consumables;

(d) availability of maintenance services, including preventive maintenance services upon request;

(e) availability of software and firmware support, where applicable;

(f) availability of remote technical support, where applicable.

The Contractor shall provide, for information purposes only, an itemised indicative price list of recommended spare parts and consumables and indicative service rates for after-sales services in accordance with the Tender Dossier.

The provision of after-sales services beyond the warranty obligations set out in Article 32 shall be performed only upon request of the Contracting Authority and shall be subject to separate orders or arrangements outside the scope of this Contract.

No proportion of the Performance Guarantee shall be assigned to after-sales service obligations under this Article.

Article 40	Settlement of disputes

Any dispute arising out of or relating to this Contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of the courts of the Republic of North Macedonia in accordance with its national legislation.

The jurisdiction conferred under this clause is exclusive and any jurisdiction under a bilateral or multilateral investment treaty, or under the rules of the International Centre for Settlement of Investment Disputes (ICSID), is expressly excluded.

Article 44	Data protection

[For the purpose of Article 44 of the general conditions, for the part of the data transferred by the contracting authority to the European Commission:

(a)	the controller for the processing of personal data carried out within the Commission is the head of contracts and finance unit R4 of DG Neighbourhood and Enlargement Negotiations (DG NEAR)

(b)	the privacy statement is available at https://wikis.ec.europa.eu/display/ExactExternalWiki/Annexes#Annexes-AnnexesA(Ch.2):General]

1.	Processing of personal data related to the implementation of the contract by the contracting authority takes place in accordance with the national legislation of the state of the contracting authority and with the provisions of the respective financing agreement.

2.	To the extent that the contract covers an action financed by the European Union, the Contracting Authority may share communications related to the implementation of the contract, with the European Commission. These exchanges shall be made to the Commission, solely for the purpose of allowing the latter to exercise its rights and obligations under the applicable legislative framework and under the financing agreement with the Partner country – contracting authority. The exchanges may involve transfers of personal data (such as names, contact details, signatures and CVs) of natural persons involved in the implementation of the contract (such as contractors, personnel, experts, trainees, subcontractors, insurers, guarantors, auditors and legal counsel). In cases where the contractor is processing personal data in the context of the implementation of the contract, he/she shall accordingly inform the data subjects of the possible transmission of their data to the Commission. When personal data is transmitted to the Commission, the latter processes them in accordance with Regulation (EU) 2018/1725 of the European Parliament and of the Council of 23 October 2018 on the protection of natural persons with regard to the processing of personal data by the Union institutions, bodies, offices and agencies and on the free movement of such data, and repealing Regulation (EC) No 45/2001 and Decision No 1247/2002/EC and as detailed in the specific privacy statement published at ePRAG.

- Article 45	Further additional clauses

- The supplied equipment shall be fitted with a non-resettable and tamper-proof operating hours meter capable of recording the total accumulated operating hours of the equipment. The operating hours meter shall constitute the sole contractual reference for determining the operating hours accumulated for the purposes of warranty administration under Article 32.

- All documentation, manuals, certificates, training materials and operational instructions required under the Contract shall be provided in English and Macedonian language.

- * * *

European Commission, Communication and Visibility Requirements for EU-funded External Actions:
https://international-partnerships.ec.europa.eu/knowledge-hub/communicating-and-raising-eu-visibility-guidance-external-actions_en

DDP (Delivered Duty Paid - Incoterms 2020 International Chamber of Commerce - http://www.iccwbo.org/incoterms/

OJ L 205 of 21.11.2018, p. 39